## Slide 1: Scrum

## Slide 2: Agenda
Scrum Overview
Scrum Team
Scrum Sprints
DevOps
SAFe

## Slide 3: Understanding the Project Lifecycle
PMP in Depth: Project Management Professional Study Guide for PMP and CAPM Exams
Planned – PMBOK
Adaptive - Scrum/Agile

## Slide 4: Scrum Flow
Project Charter
  Business case, high level project scope, major milestones, product vision
Story Writing
  User Story Development and Story Writing Workshops
Release Plan and Product Roadmap
  Product backlog grooming
Sprint Execution
  Multiple iterations
Release Software
  Deploy software to operational environment
Project Close

## Slide 5: Scrum Approach
Customer focused
Timeboxed (Iterative)
Embrace Change and Uncertainty

## Slide 6: Sprint Overview
Source: Essential Scrum by Kenneth S. Rubin p. 17

## Slide 7: Scrum Team

## Slide 8: Product Owner
Central Point of Product Leadership
  Manage product economics
  Cost benefit analysis of product backlog
Groom the product backlog
  Prioritize product backlog requests
  Define acceptance criteria
Collaborate with the development team
  Frequent communication
Collaborate with stakeholders
  Primary interface with all external stakeholders who have an interest in the product
  Voice of the customer
Source: Essential Scrum by Kenneth S. Rubin

## Slide 9: Scrum Master
Helps everyone involved understand Scrum values, principles and practices
  Coach
  Servant leader
  Process authority
  Impediment remover
Source: Essential Scrum by Kenneth S. Rubin

## Slide 10: Development Team
Responsible for performing the development work
  Self organizing and the team decides the best approach
  No project manager to direct the team on how to perform the work
Cross-functional Skills
  Diverse range of skills
T-shaped skills
  Deep knowledge in one area and shallow knowledge in many areas
Musketeer attitude
  All for one and one for all
Right sized
  5 to 9 team members
Communication
  Transparent and high bandwidth
Source: Essential Scrum by Kenneth S. Rubin

## Slide 12: Scrum Activities

## Slide 13: Sprint
A sprint is a short duration development activity resulting in something of tangible value to the customer or user
  Timeboxed lasting between 1 week to 30 days
  Fixed scope - Goal altering changes are not allowed
  Central development unit around which much of the scrum planning process takes place
Source: Essential Scrum by Kenneth S. Rubin

## Slide 14: Sprint
Source: Essential Scrum by Kenneth S. Rubin p. 41

## Slide 15: Sprint Planning
  Establishes the content for the next sprint
  During sprint planning, the product owner and development team agree upon a sprint goal that defines what the upcoming sprint is supposed to achieve
  Review product backlog to determine high priority items that can be accomplished in the upcoming sprint
  Features are broken out into sets of tasks
  Referred to as a sprint backlog
  An estimate of the effort required to complete each is provided
  Spring planning is typically performed in 4 to 8 hours
Derived from the Product Backlog that may contain weeks or months of work
Source: Essential Scrum by Kenneth S. Rubin

## Slide 16: Sprint Execution
Development team performs all of the task-level work necessary to get the features done
  Development team self organizes in any manner to achieve sprint goal
Daily scrum
  What did I accomplish since the last daily scrum
  What do I plan to work on by the next daily scrum
  What are the obstacles or impediments that are preventing me from making progress
Source: Essential Scrum by Kenneth S. Rubin

## Slide 17: Sprint Done
A potentially shippable product increment
  A complete slice of product functionality, on the has been designed, built, integrated, tested, and documented and would deliver validated customer value
Definition of Done Varies Depending on
  The nature of the product being built
  The technologies being used to build it
  The organization that is building it
  The current impediments that affect what is possible
Useful to have a Checklist
Source: Essential Scrum by Kenneth S. Rubin
Notes:   Checklist items - Design reviewed, code completed, end user documentation updated, tested, zero know defects, acceptance tested, Live on production server

## Slide 18: Sprint Review
The goal is to inspect and adapt the product that is being built
  Focus on reviewing the just completed features in the context of the overall development effort
  Communication intensive activity among all stakeholders
Source: Essential Scrum by Kenneth S. Rubin

## Slide 19: Sprint Retrospective
Focus on the scrum process and process improvement
  Development team, product owner, and scrum master come together to discuss what is working and not working
Source: Essential Scrum by Kenneth S. Rubin

## Slide 20: Scrum Flow
Project Charter
  Business case, high level project scope, major milestones, product vision
User Story Development
  Story writing workshops
Product Roadmap and Release Plan
  Product backlog grooming
Sprint Execution
  Multiple iterations
Release Software
  Deploy software to operational environment
Project Close

## Slide 21: DevOps

## Slide 22: DevOps
DevOps
  Contraction of Development and Operations
Once working software has been developed, need to release the software into production
  Integration testing
  Scale to meet projected demand
  Deploy to production operational environment
DevOps refers to the process of releasing into production the work completed by the development team
  Emphasizes continuous delivery rather than phased delivery
  Ensures quality
  Reduces time to rollout new features
  Continuous deployment

## Slide 23: Azure Devops
Boards
  Kanban board for tracking to do, in progress and complete
  Based on Scrum and includes sprint planning and product backlog grooming
Pipelines
  Automates deployment of new code to production environment
  Continuous integration/continuous delivery
Repos
  Code repository used to store source code
  GitHub
  Includes version control
Test Plans
  Automatically execute tests on new software revisions
Artifacts
  Fully integrated 3rd party package management
  Connect with 3rd party libraries and package repositories (npm Node.js, Python, etc.)

## Slide 24: Devops Video
https://azure.microsoft.com/en-us/blog/introducing-azure-devops/

## Slide 25: SAFe

## Slide 26: SAFe
Scaled Agile Framework
  End to end methodology for scaling Scrum across the Enterprise
  Promotes and encourages business alignment
  Integrates DevOps with Development

## Slide 27: Built Around Five Core Competencies
Lean Agile Leadership
Team and Technical Agility
DevOps and Release on Demand
Business Solutions and Lean Systems Engineering
Lean Portfolio Management

## Slide 28: Four Primary Versions of SAFe
Essential SAFe
  Works well for small to medium sized project
  Aligns DevOps and Scrum
Large Solution SAFe
  Designed to be used for large, complex projects
Portfolio SAFe
  Used when alignment of multiple projects is required
Full SAFe
  Supports use of agile and Scrum across the enterprise

## Slide 29: SAFe
Scaled Agile
https://www.youtube.com/watch?v=8IYFTSCoBjg&feature=youtu.be.