## Slide 1: Agenda
User Stories

## Slide 2: Scrum Flow
Project Charter
  Business case, high level project scope, major milestones, product vision
User Story Development
  Story writing workshops
Product Roadmap and Release Plan
  Product backlog grooming
Sprint Execution
  Multiple iterations
Release Software
  Deploy software to operational environment
Project Close

## Slide 3: Scrum Framework
Source: Essential Scrum by Kenneth S. Rubin p. 17

## Slide 4: User Story development

## Slide 5: User Story Development
Story writing workshops
  Team based approach for creating user stories
  Product owner, developers, and other stakeholders meet to discuss and write user stories
  Product owner drives the workshop and may serve as a proxy for the customer
Goal of the workshop is to create user stories for the product backlog
  Items in the product backlog are called Product Backlog Items (PBIs)
  Stories may be hierarchical and written at different levels of detail e.g. epic, theme, story

## Slide 6: User Story Components
Specify a class of user (the user role), what that class of user wants to achieve (the goal), and the benefit expected as a result (the benefit)
Provide details for the story based on discussions with stakeholders, product owner and development team. This conversation is a critical component of the process.
Define the acceptance criteria
Source: Essential Scrum by Kenneth S. Rubin

## Slide 7: User Story Example
Source: Essential Scrum by Kenneth S. Rubin, page 83 and page 85

## Slide 8: Story Writing Workshop
Identify and define users and user roles
Create personas for key user roles
For each user role, follow the template to write stories describing how they will use the system
For each user story, the product owner, developers and stakeholders discuss the user story to reach a shared understanding
Acceptance test criteria for each user story is created

## Slide 9: Examples
Scrum Alliance Website

## Slide 10: Exercise
Define the user roles for one a project discussed in a previous class
For each user role, define the following
  Define the goal of the user when using the application
  List two or three examples of common tasks performed by the user
  Define the benefit of using the application

## Slide 11: Additional User Story Comments
Stories should be independent from one another
  Not always possible, but is a good goal
  Allows development to occur in any order
Story details are negotiated between stakeholders with the the product owner having the final say
  Avoid too much detail for each story as it can obscure the meaning of the story
  Conversations are designed to capture the detail
User Stories Applied: For Agile Software Development by Mike Cohn

## Slide 12: Which of the following are good user stories?
The user can run the system on desktop and mobile devices.
All graphing and charting will be done using Tableau.
The user can undo up to fifty commands.
The software will be released by June 30.
The software will be written in Java.
The user can select her country from a drop-down list.
The user will be prompted to save her work if she hasn't saved it for 15 minutes.
The user can export data to XML.
1 Adapted from User Stories Applied: For Agile Software Development by Mike Cohn

## Slide 13: Product Backlog
Prioritized list of product functionality
  Provides shared understanding of what to build and is the heart of the scrum framework
  Is composed of Product Backlog Items (PBIs)
  PBIs may include new features, bug fixes, technical work, and knowledge acquisition
PBI Characteristics
  Detailed appropriately, emerge over time, able to estimate, prioritized
  Estimated using ideal days (ideal effort hours) or story points (size and complexity of story)
Grooming
  The process of prioritizing, estimating, crafting and refining the product backlog
Flow management
  Process of deciding how much to include in a sprint
  Often categorized by “must have”, “nice to have” and “won’t have” features
Source: Essential Scrum by Kenneth S. Rubin

## Slide 14: Requirements Management and Development
Elicitation
  How will requirements be identified?
  User interviews, surveys, competitor analysis, wireframe prototyping
Representation
  How will requirements be documented?
  User stories, use cases, prototypes, personas
Validation
  How will requirements be validated?
  Acceptance testing

## Slide 15: Agile Development Management Tools
JIRA Software
  https://www.atlassian.com/software/jira/demo
iRise (Elicitation)
  iRise integration with Jira and Azure DevOps
VersionOne
  https://community.versionone.com/VersionOne-Lifecycle/Lifecycle_Basics/Getting_Started_with_Lifecycle/Videos
Microsoft Azure DevOps