## Slide 1: Agenda
Project Management Methodology
Systems Development Lifecycles

## Slide 2: Project Success
Under what conditions is a project deemed to have been successful?
  At or under budget
  At or ahead of schedule
  All required features and benefits
  Stakeholder satisfaction
  Project outcomes achieved
  Other?

## Slide 3: Project Management Methodology

## Slide 4: Project Management Methodology
A methodology describes the methods, tools, and techniques used by an organization to manage its projects from beginning to end
  Draws upon internal and external process assets
  Project Management Office (PMO)
Different for every organization
  Typically includes organizational roles and responsibilities (e.g. Sales)
  Identifies a step by step approach for managing organizational projects

## Slide 5: Project Management Plan
A project management plan defines how a project is executed, monitored/controlled, and closed.
Defines the methods, tools and techniques used by an organization to manage a single project
  Describes how the work will be performed

## Slide 6: Systems Development Lifecycles
Planned Approach
  Sequential approach whereby a detailed plan and product specification for creating the entire finished product are developed up-front
  Good for stable environment with well known requirements
Iterative/Hybrid
  Moderately adaptive approach with requirements defined up-front creating the entire finished product are developed up-front
  Good for environments with moderate levels of change and some known requirements
Agile
  Highly adaptive approach whereby the emphasis is on delivering finished, working software in time intervals no greater than 30 days
  Good for rapidly changing environments with few known requirements
  Agile Manifesto, Getting Real, US Digital Services Playbook

## Slide 7: Systems Development Life Cycles

## Slide 8: Understanding the Project Lifecycle
PMP in Depth: Project Management Professional Study Guide for PMP and CAPM Exams
Planned – PMI PMBOK
Adaptive - Scrum/Agile

## Slide 9: Systems Development Lifecycles
Planned
  Waterfall
  V-Shaped
Iterative
  Prototype
  RAD
  Incremental
  Spiral
Agile
  Scrum
  SAFe (Scaled Agile Framework)
  Kanban
  Disciplined Agile Development

## Slide 10: Class Waterfall Model with Feedback
Concept Exploration
System Exploration
Operations and Support
Maintenance
Retirement
Requirements
Design
Implementation
Installation
Source: Adapted from Quality Software Project Management by Futrell, Shafer, and Shafer

## Slide 11: Waterfall
Strengths
  Well known
  Ordered approach for handling complexity
  Milestones
Weaknesses
  Linearity – hard to go back
  Lack of user involvement
  Excessive documentation

## Slide 12: V-Shaped
Project and Requirements Planning
Product Requirements and Specifications Analysis
Integration and Testing
System and Acceptance Testing
Production Operation and Maintenance
Architecture of High Level Design
Detailed Design
Coding
Unit Testing
Source: Adapted from Quality Software Project Management by Futrell, Shafer, and Shafer

## Slide 13: V-Shaped
Strengths
  Emphasizes verification and validation of all deliverables
Weaknesses
  Does not handle iterations
  Hard to handle changes in requirements

## Slide 14: Prototyping
Quality Software Project Management by Futrell, Shafer, and Shafer

## Slide 15: Prototyping
Strengths
  End user can see the system requirements
  End user provides feedback
  Helps avoid miscommunication
Weaknesses
  System performance may suffer
  May continue indefinitely
  Poor documentation

## Slide 16: Rapid Application Development
Requirements Planning
User Description
Construction
Cutover
Time
Development Effort
Level of User Involvement
Quality Software Project Management by Futrell, Shafer, and Shafer

## Slide 17: Rapid Application Development
Strengths
  Reduced cycle time – 60 days or less
  Increased customer involvement and feedback
  Reuse
Weaknesses
  Requires high skill-level
  System must be modular
  Cost and completion date are not known up-front

## Slide 18: The Incremental/Iterative Model
Source: Adapted from Quality Software Project Management by Futrell, Shafer, and Shafer
System Feasibility
Software Requirements
Product Design
Integration
Operation and Maintenance
Detailed Design
Coding
Implementation
Increment 1
Integration
Operation and Maintenance
Detailed Design
Coding
Implementation
Increment 2
Integration
Operation and Maintenance
Detailed Design
Coding
Implementation
Increment 3
Verification

## Slide 19: Incremental/Iterative
Strengths
  Operational product delivered with each increment
  Divide and conquer
  User feedback and involvement
Weaknesses
  Requires good planning and design
  Need well defined interfaces
  Tendency to push hard problems until the end

## Slide 20: The Spiral Model
Quality Software Project Management by Futrell, Shafer, and Shafer

## Slide 21: Spiral Model
Strengths
  Identifies risks early
  Users feedback and involvement
  High risk functions implemented first
Weaknesses
  Expensive for low risk projects
  Risk assessment expertise required
  May continue indefinitely

## Slide 22: Scrum
Timebox (typically 2 weeks)

## Slide 23: Scrum Sprint
Source: Essential Scrum by Kenneth S. Rubin p. 17
Notes: Agile software development emphasizes agility and the ability to adapt to changing conditions
  Time boxed deliverables
  Limited up-front planning, frequent product deliverables, limited documentation, and quick daily meetings with team and customers
  Agile Manifesto

## Slide 24: Scrum
Strengths
  Ability to adapt to change
  User involvement and feedback
  Collaboration
  Time boxed deliverables – 1 week to 30 days
  Focus on idle work not idle workers
Weaknesses
  May not be suited for large development teams
  Limited documentation

## Slide 25: Scaled Agile Framework (SAFe)
Source: https://www.scaledagileframework.com/#

## Slide 26: SAFe
Strengths
  Designed with the enterprise in mind
  Ability to adapt to change
  User involvement and feedback
  Collaboration
  Time boxed deliverables – 1 week to 30 days
  Focus on idle work not idle workers
Weaknesses
  Limited documentation
  Difficult to implement

## Slide 27: Kanban Board
To Do
In Progress
Done
Sprint Backlog
User Story 2
User Story 3
User Story 4
User Story 1

## Slide 28: Kanban Board
Strengths
  Helps a team Focus on what is important
Weaknesses
  Not a formal methodology but a tracking tool instead

## Slide 29: Disciplined Agile Development (DAD)
Source: https://www.pmi.org/disciplined-agile/introduction-to-disciplined-agile
Organized into 4 Layers
  Foundation
  Disciplined DevOps
  Value Streams
  Disciplined Agile Enterprise

## Slide 30: Disciplined Agile Development (DA)
Source: https://www.pmi.org/disciplined-agile/introduction-to-disciplined-agile

## Slide 31: DA
Strengths
  Organized approach to agile across the enterprise
Weaknesses
  Too much structure
  Doesn’t always follow agile principles (e.g. lightweight documentation, focus on writing code, short timeboxes, embrace change and uncertainty, self management)

## Slide 32: Exercise
Selecting an Appropriate Systems Development Lifecycle